## Slide 1
Mike Cohn, Mountain Goat
Adapted by Rick Mercer
By
Scrum Overview

## Slide 2: We’re losing the relay race
Hirotaka Takeuchi and Ikujiro Nonaka, “The New New Product Development Game”, Harvard Business Review, January 1986.
“The… ‘relay race’ approach to product development…may conflict with the goals of maximum speed and flexibility. Instead a holistic or ‘rugby’ approach—where a team tries to go the distance as a unit, passing the ball back and forth—may better serve today’s competitive requirements.”
Notes: would be nice to include a quote from Wicked Problems here

## Slide 3
Scrum is an agile process that allows us to focus on delivering the highest business value in the shortest time.
It allows us to rapidly and repeatedly inspect actual working software in two three week sprints (iterations) for us.
The product owner negotiates priorities with the team.
Teams self-organize to determine the best way to deliver the highest priority features.
Every sprint anyone can see real working software
Scrum in 68 words

## Slide 4: Scrum origins
Jeff Sutherland
  Initial scrums at Easel Corp in 1993
  IDX and 500+ people doing Scrum
Ken Schwaber
  ADM
  Scrum presented at OOPSLA 96 with Sutherland
  Author of three books on Scrum
Mike Beedle
  Scrum patterns in PLOPD4
Ken Schwaber and Mike Cohn
  Co-founded Scrum Alliance in 2002, initially within the Agile Alliance

## Slide 5: Scrum has been used by (at least):
Microsoft
IBM
Yahoo
Google
Electronic Arts
High Moon Studios
Lockheed Martin
Philips
Siemens
Nokia
Capital One
BBC
Intuit
Amazon
Intuit
Nielsen Media
First American Real Estate
BMC Software
Ipswitch
John Deere
Lexis Nexis
Sabre
Salesforce.com
Time Warner
Turner Broadcasting
Oce

## Slide 6: Scrum has been used for:
Commercial software
In-house development
Contract development
Fixed-price projects
Financial applications
ISO 9001-certified applications
Embedded systems
24x7 systems with 99.999% uptime requirements
the Joint Strike Fighter
Video game development
FDA-approved, life-critical systems
Satellite-control software
Websites
Handheld software
Mobile phones
Network switching applications
ISV applications
Some of the largest applications in use

## Slide 7: Characteristics
Requirements are captured as items in a list of “product backlog” our requirements in the specs
Self-organizing teams
Product progresses in a series of “sprints” iterations
Product is designed, coded, and tested during each sprint
Uses generative rules to create an agile environment for delivering projects
One of the “agile processes”

## Slide 8: Putting it all together
Image available at www.mountaingoatsoftware.com/scrum

## Slide 9: Sequential vs. overlapping development
Source: “The New New Product Development Game” by Takeuchi and Nonaka. Harvard Business Review, January 1986.
Rather than doing all of one thing at a time...
...Scrum teams do a little of everything all the time
Requirements
Design
Code
Test

## Slide 10: No changes during a sprint
Plan sprint durations around how long you can commit to keeping change out of the sprint
Change

## Slide 11: Scrum framework
Product owner
ScrumMaster
Team
Roles
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Meetings
Product backlog
Sprint backlog
Burndown charts
Components

## Slide 12: Scrum framework
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Meetings
Product backlog
Sprint backlog
Burndown charts
Components
Product owner
ScrumMaster
Team
Roles

## Slide 13: Product owner manager
Define the features of the product specification
Decide on release date and content 14-Dec
Be responsible for the profitability of the product (ROI) which 335 need not do
Prioritize features according to market value what you’re supposed to learn in 335
Adjust features and priority every iteration, as needed not in 335
Accept or reject work results or grade the projects

## Slide 14: The ScrumMaster Rick and SLs, sort of
Represents management UofA to the project
Responsible for enacting Scrum values and practices summarized in grading criteria, schedule, meetings
Removes impediments respond if things are getting in the way
Ensure that the team is fully functional and productive summarized in grading criteria, schedule, meetings
Enable close cooperation across all roles and functions meetings
Shield the team from external interferences we’re not asking for more than 66 hours over 6 weeks

## Slide 15: The team
Typically 5-9 people four or 3
Cross-functional:
  Programmers, testers, user experience designers, etc. If this is the case, it was by luck

## Slide 16: The team
Teams are self-organizing definitely in 335
  Ideally, no titles but rarely a possibility
Membership should change only between sprints hopefully this does not happen in a 2 sprint project

## Slide 17: Scrum framework
Product owner
ScrumMaster
Team
Roles
Product backlog
Sprint backlog
Burndown charts
Components
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Meetings

## Slide 18
Sprint planning meeting
Prioritize
Analyze and evaluate product backlog
Selected requirements to be completed in
iteration one
Sprint planning
Decide how to do it
You created tasks needed to complete the requirements
Sprint
Backlog
our iteration requirements
Product backlog, or the requirements from your specs
We did this just once, it’s just 6 week project after all

## Slide 19: Sprint planning
Team selects items from the requirements they can commit to completing we did this for you (see final project page)
  Select the most important requirements from the product backlog that you think you can complete in a Sprint iteration
High-level design is considered iteration 1 requirements
As a vacation planner, I want to see photos of the hotels.
Code the middle tier (8 hours)
Code the user interface (4)
Write test fixtures (4)
Code the foo class (6)
Update performance tests (4)

## Slide 20: What’s Happening now?
Building something working on those tasks
Team should be in the same room ideally
  Doing different things
  Communicating
  No hiding or promising to do something that won’t get done

## Slide 21: The Daily Scrum
At start of day team meetings
Time Boxed: n minutes
Stand-up: to keep it short
Not for problem solving, which comes later
  Whole world is invited PM and team only
  Only team members, ScrumMaster, product owner, can talk
Helps avoid other unnecessary meetings

## Slide 22: Everyone answers 3 questions
These are not status updates for ScrumMasters
  They are commitments in front of the team
What did you do yesterday?
1
What will you do today?
2
Is anything in your way?
3

## Slide 23: The work
Show me the code
Do it in with team
Program solo or pair
Ask questions of team
Complete tasks you promised you would do

## Slide 24: Tasks
Individuals sign up for work of their own choosing during the Sprint Review your email to your PM
  Work is never assigned
Track the progress of tasks with a Task Board
  Defined  In Progress  Completed
Can add, change, or remove tasks
Update time remaining daily
When complete, mark the task as complete
Track progress with a burn down chart

## Slide 25: Can use sticky notes or Rally next slide

## Slide 28: A hand drawn burn down chart

## Slide 29: The Sprint review live grading with PM?
Team presents what it accomplished during the sprint
Typically takes the form of a demo of new features or underlying architecture
Informal
  Time boxed
  No powerpoints
Whole team participates
Invite the world team and PM only

## Slide 30: Sprint Retrospective we’ll skip this
At the end of sprint take a look at what is and what is not working
Time boxed 10 minutes
Whole team participates PM and team only
  ScrumMaster
  Product owner
  Team
  Possibly customers and others

## Slide 31: Start / Stop / Continue
Whole team gathers and discusses what they’d like to:
Start doing
Stop doing
Continue doing
This is just one of many ways to do a sprint retrospective.

## Slide 32: Copyright notice
You are free:
  to Share―to copy, distribute and and transmit the work
  to Remix―to adapt the work
Under the following conditions
  Attribution. You must attribute the work in the manner specified by the author or licensor (but not in any way that suggests that they endorse you or your use of the work).
Nothing in this license impairs or restricts the author’s moral rights.
For more information see http://creativecommons.org/licenses/by/3.0/

## Slide 33: Contact information
Presentation by: Mike Cohn
mike@mountaingoatsoftware.com
www.mountaingoatsoftware.com
(720) 890-6110 (office)
You can remove this (or any slide) but you must credit the source somewhere in your presentation. Use the logo and company name (as at bottom left, for example) or include a slide somewhere saying that portions (or all) of your presentation are from this source. Thanks.